PROKON ERP · EXECUTIVE BRIEF · Companion to Full Proposal v2.0

Government e-Invoicing + Tally Accounting Export

Decision summary for management approval · 25 August 2026

1 · The situation

- Legal mandate now: above ₹5 crore turnover, every B2B invoice must carry a government-issued IRN number and an official signed QR code. An invoice without them counts as "never issued" — penalties from ₹10,000 per bill, and large buyers refuse payment until they receive a compliant invoice.

- Today's gap: our ERP's "Generate IRN" button is a placeholder — no real government registration happens.

- Double work: our accountant re-types every invoice and receipt into Tally ERP 9 each month — hours lost, avoidable errors, books lag reality.

- Good news: the ERP's tax engine, GSTIN handling and PDF generation are already built and GST-ready. Only the final connections are missing.

2 · What we propose

| Workstream | What it delivers |
| --- | --- |
| A — Real e-invoices via a licensed GSP partner | One click sends the invoice through a GSTN-authorised bridge company (ClearTax / IRIS / MasterGST class) to the government. Returns the IRN, acknowledgement and signed QR — printed automatically on the PDF. e-Way Bills come later through the same partner. |
| B — One-click Tally export | Month-end: pick a date range, download two files, email to the accountant. They import into Tally in about five minutes — all sales and receipts, zero re-typing, duplicates impossible by design. |

3 · At a glance

| Cost | ≈ ₹8,000–₹20,000/year one GSP subscription — nothing else. No servers, no audits, no IP registrations |
| --- | --- |
| Build time | ~2–3 weeks (partner signup runs in parallel) |
| Compliance | Mandatory for us — this removes the penalty exposure entirely |
| Risk | Lowest of all available routes — SLA-backed uptime, security certifications and government spec changes are the partner's contractual duties |

4 · Daily life after go-live

- Sales raises invoices exactly as today, clicks "Generate IRN" — ten seconds later the PDF carries the government QR. Send.

- If the pipeline has a bad day: the invoice waits as "Pending", retries happen automatically, anything printed says PROFORMA — NOT A TAX INVOICE, and issuing is blocked until the IRN arrives — so an invalid document can never reach a customer. A manual web-portal fallback keeps dispatch legal even during long outages.

- Month-end: export → email two small files → accountant imports → books match the ERP exactly.

- Wrong invoice? Cancellation is allowed by law only within 24 hours — the system enforces that window automatically.

5 · The money — three routes compared honestly

| Route | Real year-1 picture | Verdict |
| --- | --- | --- |
| ★ GSP partner | ₹8–20k/yr subscription; days of engineering upkeep; risks sit with the partner | Recommended |
| Direct government integration | "Free" licence, but adds a server (₹6–10k/yr), weeks of engineering, permanent maintenance — plus an uncertain ₹1.5–4 lakh security certification if demanded. Only wins beyond ~40,000 invoices/year | Declined for now — revisit only at high volume |
| Manual JSON uploads (free) | ₹0 using the government's own bulk-upload tool, but a person runs batches weekly forever | Kept as built-in emergency backup only |

Full cost workings, risk register and the two design-review rounds that shaped these conclusions are in the accompanying proposal (§11–§13).

6 · Built-in safeguards

- Watermark + issue-block until an IRN exists — zero non-compliant invoices dispatched, enforced by software not memory.

- Automatic retries with escalation alerts at day 7 and day 21 — far inside every statutory limit.

- Master-data validation before submission (GSTINs, HSN codes, invoice-number format) and duplicate-proof Tally exports.

- Complete local audit log of every request/response; no vendor lock-in — swapping partner or route is a settings change, not a rebuild.

7 · Timeline

| Week 1 | Week 2 | Weeks 2–3 (parallel) | Week 3+ |
| --- | --- | --- | --- |
| Partner chosen & subscribed · portal registration + MFA · database & payload builder | GSP connection live in sandbox · invoice screen, alerts, watermarked fallback, QR-stamped PDF | Tally export module + pre-flight report + accountant guide | Pilot on a handful of real invoices → full rollout → optional e-Way Bills |

Decision requested: (1) approve the GSP subscription, (2) director completes the 30-minute portal registrations listed in §7 of the full proposal, (3) green-light Phase 0 this week. Everything else proceeds in parallel.